MARVELPBX 12.6.0

NAS ARCHIVE IMPLEMENTATION

DEV Handoff and Production Deployment Plan

| Oznaka dokumenta | MPBX-D03 |
| --- | --- |
| Verzija | 1.0 |
| Status | DEV VALIDATED / PRODUCTION PILOT READY |
| Platforma | Linux / Open Source |
| Organizacija | IT SOKO |
| Datum | 25. jul 2026. |

POVERLJIVOST: Interno / Projektna dokumentacija

# Kontrola dokumenta

| Dokument | MPBX-D03 |
| --- | --- |
| Naziv | NAS Archive Implementation and Handoff |
| Verzija | 1.0 |
| Status | Odobreno za production pilot nakon TLS zatvaranja |
| Modul | MarvelPBX 12.6.0 |
| Okruženje | VTigerCRM DEV / planirana produkcija |
| Vlasnik dokumenta | IT SOKO |
| Poverljivost | Interno / Klijentska dokumentacija |

## Istorija izmena

| Verzija | Datum | Autor | Opis |
| --- | --- | --- | --- |
| 0.1 | jul 2026. | IT SOKO | Početna DEV specifikacija |
| 0.9 | jul 2026. | IT SOKO | E2E validacija i automatizacija |
| 1.0 | 25.07.2026. | IT SOKO | Završni handoff i production checklist |

## Odobrenja

| Uloga | Ime | Status | Datum |
| --- | --- | --- | --- |
| Tehnički autor |  | Pripremljeno |  |
| Tehnički reviewer |  | Na odobrenju |  |
| Project owner |  | Na odobrenju |  |
| Production approver |  | Na odobrenju |  |

# Sadržaj

1  Svrha i obuhvat

2  Platforma i odluka o tehnologiji

3  DEV okruženje

4  Arhitektura rešenja

5  Implementirane komponente

6  Baza i statusni model

7  Rezultati validacije

8  Operativna automatizacija

9  Monitoring i logovi

10  Bezbednost i otvorene stavke

11  Rollback

12  Zaključak

A  Prilog A – E2E evidencija

B  Prilog B – Konfiguracioni baseline

# 1. Svrha i obuhvat

Ovaj dokument predstavlja zvanični tehnički handoff MarvelPBX 12.6.0 NAS Archive funkcionalnosti. Obuhvata implementaciju, DEV validaciju, operativnu konfiguraciju, rezultate testiranja, bezbednosne zahteve i uslove za kontrolisani produkcioni pilot.

STATUS REŠENJA DEV implementacija je funkcionalno završena i potpuno automatski E2E potvrđena. Produkcioni pilot može početi nakon zatvaranja TLS trust stavke i potvrde produkcionih SMB parametara.

# 2. Platforma i odluka o tehnologiji

Kanonska platforma projekta je Linux / Open Source.

VTigerCRM i MarvelPBX runtime ostaju na Linux-u.

Automatizacija koristi PHP CLI, cron, MariaDB, SMB/CIFS i logrotate.

Windows port nije deo postojećeg scope-a i može biti predmet posebne tehničke procene i ponude.

# 3. DEV okruženje

| Source repository | /var/www/html/ucm_integration_dev |
| --- | --- |
| VTigerCRM DEV | /var/www/html/vtigercrm_dev |
| Package | packages/MarvelPBX/build/MarvelPBX-12.6.0.zip |
| ZIP SHA-256 | f0c5b840f14d00341ddeb57ed04fb9d414006db21933c6b3320faed7017c3108 |
| SMB server | 192.168.100.60 |
| SMB share | //192.168.100.60/marvelpbx-archive |
| Linux mount | /mnt/marvelpbx-archive |

# 4. Arhitektura rešenja

PBXManager completed
  -> Archive Queue Producer
  -> PENDING queue row
  -> Archive Worker
  -> UCM WAV download
  -> RIFF/WAV validation
  -> .part write + atomic rename
  -> SHA-256 verification
  -> ARCHIVED

Producer i worker su odvojene komponente. Producer pronalazi završene pozive i formira idempotentan queue red, dok worker preuzima, validira i arhivira snimak. Takva podela omogućava retry obradu, kontrolisano gašenje i jasnu operativnu dijagnostiku.

# 5. Implementirane komponente

| Komponenta | Funkcija |
| --- | --- |
| Archive Queue Producer | Odabir completed poziva, sourceuuid validacija, lookback, resolver i createPending. |
| Archive Worker | Claim, retry, UCM download, WAV validacija, atomski zapis, SHA-256 i finalni status. |
| Fail-closed gate | enabled=0 sprečava UCM resolve i kreiranje novih PENDING redova. |
| Healthcheck | Mount, read/write/delete, prostor i kontrolisani remount. |
| Cron automatizacija | Producer i worker svakog minuta; healthcheck svakih pet minuta. |
| Logrotate | Dnevno, 14 rotacija, kompresija, copytruncate, testirana forsirana rotacija. |

# 6. Baza i statusni model

Konfiguraciona tabela: vtiger_marvelpbx_archive_settings. Queue/archive tabela: vtiger_marvelpbx_recording_archive.

PENDING – čeka obradu

PROCESSING – claim-ovan red

RETRY – privremeni neuspeh

ARCHIVED – uspešno arhivirano i verifikovano

FAILED – konačni neuspeh

SOURCE_MISSING – izvorni snimak nije pronađen

INVALID_WAV – fajl nije prošao WAV validaciju

# 7. Rezultati validacije

AUTOMATSKI E2E TEST Poziv 13493 je bez ručnog pokretanja prošao completed -> PENDING -> ARCHIVED. Fajl postoji na NAS-u, validan je RIFF/PCM WAV, SHA-256 odgovara bazi i PART_COUNT=0.

| pbxmanagerid | 13493 |
| --- | --- |
| sourceuuid | 1784977576.223 |
| status | ARCHIVED |
| attempt_count | 1 |
| wav_valid | 1 |
| size_bytes | 203724 |
| sha256 | cd2b6a2342f8741c4946d1baf00e85c21d4f2696b0e1bba206c058186ef38e78 |
| format | RIFF WAVE, PCM, 16-bit, mono, 8000 Hz |
| file mode | 0640 |
| PART_COUNT | 0 |

# 8. Operativna automatizacija

*/5 * * * * root /usr/local/sbin/marvelpbx-archive-healthcheck
* * * * * www-data /usr/local/sbin/marvelpbx-archive-worker-run
* * * * * www-data /usr/local/sbin/marvelpbx-archive-producer-run

Archive profil je trenutno enabled=1 u DEV validacionom režimu.

Producer i worker cron su aktivni.

Cron servis je active i enabled.

Wrapper-i rade kao www-data i vraćaju JSON status.

# 9. Monitoring i logovi

Producer log: /var/log/marvelpbx-archive-producer.log

Worker log: /var/log/marvelpbx-archive-worker.log

Logrotate: /etc/logrotate.d/marvelpbx-archive

Alarmirati failed, retry, source_missing, invalid_wav, stare PENDING/PROCESSING redove, mount i nizak prostor.

# 10. Bezbednost i otvorene stavke

OBAVEZNO PRE PRODUKCIJE UCM TLS verifikacija mora biti uključena. Privremeni DEV bypass nije prihvatljiv za produkciju.

Instalirati/definisati odgovarajući CA trust.

Potvrditi hostname/IP usklađenost sertifikata.

Koristiti produkcione SMB kredencijale van repozitorijuma.

Potvrditi retention, backup i prava pristupa.

Potvrditi monitoring i rollback odgovornosti.

# 11. Rollback

Postaviti archive settings enabled=0.

Potvrditi archive_enabled=false.

Komentarisati producer i worker cron.

Healthcheck može ostati aktivan.

Sačuvati logove i DB stanje.

Ne brisati postojeće ARCHIVED fajlove.

# 12. Zaključak

MarvelPBX NAS Archive DEV implementacija je funkcionalno završena, offline testirana, ručno i potpuno automatski E2E validirana, fail-closed zaštićena i operativno stabilizovana. Rešenje je spremno za kontrolisani produkcioni pilot nakon zatvaranja TLS, produkcionih SMB, retention i monitoring stavki.

# Prilog A – E2E evidencija

13492: ručni kontrolisani tok -> ARCHIVED, WAV validan, SHA-256 potvrđen
13493: potpuno automatski cron tok -> ARCHIVED, attempt_count=1, PART_COUNT=0

# Prilog B – Konfiguracioni baseline

Producer wrapper SHA-256: 08c1ac583e895279ce992c013319a73b56c27b72c17ca0b397bcf93f4800db87

Worker wrapper SHA-256: b9f0a2aacf658fd1d44b12602cf3a8880caa3afaf8f9029f2104427da2db126a

Healthcheck SHA-256: d7bd00ab9ac1051f383dad56edc0b6018ae071950681f863930d5e87ac70dad2

Git commits: a5e3c3c (producer), c75e5e5 (enabled gate)

Offline test status: FULL_OFFLINE_EXIT=0